## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of Product | Project sponsor | Sign off on high-level decisions, can act as a resource for the team. Initiates the project,is responsible for presenting a business case for its existence, signing the project charter, and releasing resources to the project manager. | Are deeply invested in the outcome of the project, less involved with day-to-day operations. | H | H | Communicate with them frequently throughout all project phases
Landscape Designer/Web Designer | Project team member | Web design skills and knowledge of plants, have strong relationships with a range of people across the company. | Project can affect their role as Landscape Designer if it results in a pivot toward new services. If they don’t want their role to change, it could be harder to get their buy-in. | H | M | Communicate with them daily throughout all project phases
Existing clients and their employees | Office Green customer | Give feedback to improve the customer experience for the new service. | Range of interest is depending on their needs. Lower-interest clients are unlikely to resist the project unless it impacts the existing product line. | M | M | Consult with them 2 times a week to meet their needs.
Office Green’s investors | Secondary stakeholders | Provide financial support, not directly involved in the project. | Office Green’s performance affects their investments. | M | H | Consult with them 2 times a week to meet their needs.
Office Green’s receptionist | Office Green employee | Not directly involved in the project. Answer customer questions about the service. | They have no major concerns about the project. | L | L | Keep informed
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Interest
med
Landscape Designer/Web Designer